# Rehab Ranger — engineering hand-off

Prepared 2026-10-14, after an on-device test round of 13 of the 16 exercises.

One consolidated document for the backend, mobile and admin-portal developers. Each part is self-contained; send a part to the person who owns it.

Deep-dive companions, all in Posedetection_ReactJS_WebView/docs/: NOTES.md · EXERCISE_CATALOGUE.md · CLINICAL_GUARDRAILS.md · MOVEMENT_BASELINE_PLAN.md · APP_AND_BACKEND_ISSUES.md · BASELINE_SYNC_CONTRACT.md · RECORDING_A_REFERENCE.md

## Verdict: is this ready for a beta patient?

The rep counting is close. The data layer is not. Do not ship to a beta patient yet.

What works: all 16 exercises have a recorded reference, reps count on-device, spoken cues fire, safety caps fire and are logged, and 13 of 16 ran end-to-end in one sitting.

Four things would each independently spoil a beta:

|  | Blocker | Impact on a beta patient |
| --- | --- | --- |
| B1 | Every session runs as side=left regardless of the exercise | A right-side exercise counts zero reps. Measured on LongArcQuad |
| B2 | Exercise demo videos do not play | Patient cannot see how to do the movement |
| B3 | Grey screen for several seconds on every launch | Looks broken before they start |
| B4 | 7 of 16 exercises send joint data the backend cannot match | No progress tracking, so no notifications |

B1–B3 are small fixes. B4 is a naming reconciliation, also small, but nothing proceeds without it.

The honest summary: a patient could physically complete a session today, but roughly half the exercises would record nothing usable, and any right-sided exercise would frustrate them immediately.

## Your understanding was right

You said: *"we made a couple of changes in terms of variables, identifiers, and those need to be followed in the backend services and the DB as well."*

Correct, and the problem is larger than the changes we made. There are now three independent definitions of each exercise, using three different vocabularies, none validated against the others:

| Where | What it defines | Example |
| --- | --- | --- |
| Posedetection/src/dtw/specToReference.js | features, caps, ROM gates | hipAngleMin |
| rehab-backend/.../engine/schemas/exercises-schema/*.json | per-joint ROM / Accuracy / Improvement metrics | hipFlexAngle |
| rehab-backend/.../utils/service.ts exerciseExpectedConfig | expected joint ranges | hipFlexAngleMin |

Nothing validates that these agree. They do not.

## Part 1 — Backend (largest share)

### 1.1 Joint names do not match, so 7 of 16 exercises record nothing

The backend computes ROM_<joint>, Accuracy_<joint> and Improvement_<joint> per exercise from engine/schemas/exercises-schema/*.json. For seven exercises, the joint named there is never sent by the pose engine, because it does not exist:

| Exercise | Backend expects | Pose engine actually sends |
| --- | --- | --- |
| SideArmRaise | shoulderAngle, `armAngle` | shoulderAngle, elbowAngle |
| SeatedMarch | `hipFlexAngle` | kneeLiftNorm, kneeLiftNormMax, hipAngle, hipAngleMin |
| StandingMarch | `hipFlexAngle` | kneeLiftNorm, kneeLiftNormMax, hipAngle, hipAngleMin |
| SeatedDorsiflexion | `footPitchDelta` | footPitchNorm, ankleAngleToe, trunkAngleMin |
| StandingDorsiflexion | `footPitchDelta` | footPitchNorm, ankleAngleToe, trunkAngleMin |
| CalfRaisesSeated | `ankleAngle` | footPitchNorm, ankleAngleToe, ankleAngleHeel |
| CalfRaisesStanding | `activeToeAngle` | footPitchNorm, ankleAngleToe, ankleAngleHeel |

armAngle, hipFlexAngle, footPitchDelta, activeToeAngle and ankleAngle do not exist in the pose engine's feature set at all. The other 9 exercises are fine.

Consequence: for those seven, ROM, Accuracy and Improvement all silently compute nothing. No progress data, therefore no progress notifications. This is the single highest-value fix in this document.

Action: agree one canonical joint-key list, own it in one place, and validate on write. The pose engine's UNIVERSAL_FEATURE_KEYS (src/dtw/universalFeatures.js) is the natural source of truth, because it is the only layer that actually measures anything.

### 1.2 Per-rep data is sent and silently dropped

The pose engine posts these to /activities/exercise-data, and no backend code reads any of them:

| Field | What it carries |
| --- | --- |
| repSummary | per-rep min/max for every tracked feature — the most clinically useful payload we produce |
| completedReps / attemptedReps / totalReps | the completed-vs-attempt split |
| completionRate | adherence |

Only data.updates is consumed (stored as metadata, and fed to extractJointArrays).

Action: persist repSummary per rep. Without it there is no per-rep angle history, only session-level aggregates.

### 1.3 kneeLiftNorm changed meaning — historical values are not comparable

We changed its normaliser from the hip-to-ankle distance to torso length, because the old denominator collapsed as the knee rose, double-counting the lift (measured: the normaliser more than halved at peak lift, inflating a real 0.38 reading to 0.834).

Action: any stored kneeLiftNorm / kneeLiftNormMax value recorded before 2026-10-14 is in the old units and must not be trended against new ones. exerciseExpectedConfig entries for SeatedMarch (kneeLiftNormMax: {start: 0.3, end: 0.6}) need re-deriving.

### 1.4 Exercise videos do not play

packages/users/src/modules/files/service.ts advertises Accept-Ranges: bytes but never reads the `Range` header, and buffers each whole file into memory (s3.getObject().promise()). One video is 48 MB. Reproduced off-device: full GETs truncate at random points; mid-file range requests return zero bytes. Video players use ranged requests exclusively, so playback cannot work.

Action: redirect to a presigned S3 URL instead of proxying bytes. Also re-encode the videos — 48 MB for a demo clip is not viable on cellular. Full detail in APP_AND_BACKEND_ISSUES.md §2.

### 1.5 side is unconstrained, and the default is harmful

packages/exercises/src/modules/exercises/schema.ts:37 is a bare side: string with no enum. When it is empty the backend correctly omits the JWT claim — and the pose app then defaults it to "left". Every one of the 13 test sessions ran side=left, including an exercise displayed as "Side Arm Raise (Right)".

Action (quick): set side explicitly on every sided exercise record so the default never fires. Action (proper): add an enum — 'left' | 'right' | 'both' | 'alternating' — and validate.

### 1.6 Reference and baseline endpoints were specified and never built

GET/PUT /api/v1/patients/:id/baseline — spec in BASELINE_SYNC_CONTRACT.md

GET/POST /exercise-service/references/:exerciseName — spec in src/dtw/references/index.js

Until the second exists, every recorded reference is bundled into the webpack build, so shipping a new or corrected exercise reference requires a frontend deploy.

### 1.7 Two baseline systems exist and do not talk

The backend has exercise-assessments with expectedConfig / currentConfig per joint, plus automatic widening in exercise-aggregate.service.ts. The pose engine has PatientBaseline in localStorage. Both independently implement "a percentage of the patient's own capability". Neither knows about the other. See MOVEMENT_BASELINE_PLAN.md.

## Part 2 — Mobile app

### 2.1 Grey screen on every launch

A finally block that also runs on an early return:

// src/navigation/stack/GeneralRoutes.js
try {
  if (loading) { return; }          // auth still working
  setInitialRoute(route);
} catch (e) { … }
finally {
  setIsLoading(false);              // ← also runs on that early return
}

That leaves isLoading === false with initialRoute === null, and the render shows nothing:

<LoadingIndicator isLoading={isLoading} />            // false -> null
{!isLoading && initialRoute && <Stack.Navigator …>}   // true && null -> nothing

Made worse by a 401 on every cold start — the stored token is rejected and the app silently re-authenticates, so two network round trips happen before anything can paint.

Fixes, in order: move setIsLoading(false) out of the finally; render the loading indicator whenever initialRoute is null; clear the token on 401 instead of keeping a rejected one; do not block first paint on a network call. Full detail in APP_AND_BACKEND_ISSUES.md §1.

### 2.2 The spoken voice sounds curt

Currently react-native-tts@4.1.1, which drives the device's built-in engine (Google TTS on this handset). Only two settings are applied: Tts.setDefaultLanguage('en-US') and Tts.setDefaultRate(0.45).

The curtness is mostly wording and delivery, not the engine. Cheapest improvements first:

Rewrite the cues. They are terse imperatives — "Slow down", "That's high enough", "Try to

lift higher". Warmer equivalents cost nothing: *"Let's slow it down a little"*, *"That's a great height — hold it there"*, *"See if you can lift a little higher"*. These live in specToReference.js under each exercise's feedback block, so this is a pose-engine change, not a mobile one.

Pick a specific voice. Tts.voices() lists what the device has; Google TTS usually ships

several en-US neural voices of noticeably different warmth. Today none is selected, so the patient gets whatever the device defaults to.

Set pitch as well as rate. Tts.setDefaultPitch() is never called. A slightly lower pitch

with the existing slow rate reads as calmer.

On ElevenLabs and similar: quality is materially better, but it is a network call per phrase. Cues are time-critical mid-rep, so streaming them live would arrive late. The viable pattern is pre-generating the fixed cue set as audio files and shipping them — the cue strings are a small, closed set — and falling back to device TTS for anything dynamic (rep numbers). That is a real project: cost per character, caching, offline behaviour, and a voice-licensing question. Worth doing after 1–3 above, which are nearly free.

## Part 3 — Admin portal

|  | Item |
| --- | --- |
| 3.1 | Set side explicitly on sided exercises (see 1.5) — likely a data task, not code |
| 3.2 | Surface the completed-vs-attempt split once the backend stores it (1.2) |
| 3.3 | Clinician review and override of a patient's baseline — a PT's goniometer reading should beat a camera estimate |
| 3.4 | Trigger a re-assessment manually (see MOVEMENT_BASELINE_PLAN.md) |

## Part 4 — Can we send progress notifications?

Not yet, and for three stacked reasons.

For 7 of 16 exercises the metric never computes (1.1). No number, no notification.

Per-rep history is dropped (1.2), so "your range improved" can only be derived from

session-level aggregates, not from rep-level detail.

The completed-vs-attempt signal is currently wrong. romPct is averaged across *every*

tracked feature, including ones the exercise does not move. Measured across seven exercises:

| Exercise | completed | attempt | | --- | --- | --- | | CalfRaisesSeated | 3 | 7 | | MiniLunges | 2 | 8 | | MiniSquats | 4 | 6 | | StandingMarch | 2 | 8 | | StandingDorsiflexion | 3 | 7 | | CalfRaisesStanding | 2 | 8 | | WallPushUp | 2 | 8 |

Features irrelevant to the movement (handsXNorm at 2%, wristHeightNormL at 14%) drag the average below the 70% threshold, so good reps are logged as attempts.

What already exists and is encouraging: the backend has Improvement_<joint> with an avg_last_3 baseline, plus exercise-aggregate with avgLast3 and dated records, and automatic widening when a patient exceeds their range. The machinery for day-0 vs day-30 comparison is built. It is being fed names it cannot match and a quality metric that is miscomputed.

Fix 1.1, 1.2 and the romPct defect and progress notifications become straightforward.

## Part 5 — Decisions needed from you or a clinician

| # | Decision | Who |
| --- | --- | --- |
| D1 | The canonical joint-key list (1.1) | Developer — blocking |
| D2 | What side means for a bilateral exercise, and what each exercise should be | You + clinician |
| D7 | Which joints the Movement Baseline should assess — research compiled in BASELINE_ASSESSMENT_RESEARCH.md, needs PT review | Licensed PT |
| D3 | Should romPct report the primary feature instead of an average? | You — recommended yes |
| D4 | Clinical sign-off on all 16 safety caps — none came from research | Licensed PT |
| D5 | Re-assessment cadence (90 days proposed) and the progress-trigger thresholds | Clinician |
| D6 | Whether to adopt the Movement Baseline architecture | You |

On D4, the two most worth a PT's time: SideArmRaise (shoulderAngle max 95 — a real impingement limit, and the demonstration overshoots it by 4.71°) and WallPushUp (elbowAngle min 75, overshoots by 5.84°).

## Appendix A — What changed in the pose engine, 2026-10-11 to 14

All verified: 572 tests passing, bundle compiles clean.

| Change | File | Why |
| --- | --- | --- |
| kneeLiftNorm normalised by torsoLen, not hip→ankle | universalFeatures.js | The old denominator collapsed as the knee rose, double-counting the lift |
| side: 'both' resolves its pin to a direction-aware aggregate | DTWPhaseMachine.js | 'both' was dropped entirely; right-arm curls counted nothing |
| Cap breaches named in the rep log; details serialised | DTWPhaseMachine.js | "cap did not fire" and "cap fired silently" were indistinguishable |
| A breach during a rep is announced at rep end | DTWPhaseMachine.js | Breaches flagged reps silently; the warning never reached the patient |
| BicepCurls cap elbowAngle 40 → 5 | specToReference.js | Flagged a full, correct curl — all 10 reps logged as attempts |
| SeatedMarch caps 0.45 → 0.70 and 50 → 5 | specToReference.js | Both flagged their own reference recording |
| WallPushUp minRomPct 0.25 → 0.55 | specToReference.js | The gate was 22° of a 99° movement; waving the arms counted as reps |
| checkCameraPitch added (advisory) | PoseQuality.js | Camera height was entirely unchecked |
| Captures autosave and survive an abandoned session | KeypointRecorder.js | A 9-of-10 run produced no replayable file at all |

Affects stored data: the kneeLiftNorm change (1.3), and four exercises — BicepCurls, WallPushUp, MiniLunges, StepUps — now resolve to elbowAngleMin / kneeAngleMin rather than a sided key.

## Appendix B — Validation status

13 of 16 run on device 2026-10-14. Every session captured a replayable .jsonl.

| Tested | Not tested |
| --- | --- |
| SideArmRaise, LiftsAndChops, BicepCurls, SitToStand, LongArcQuad, SeatedDorsiflexion, CalfRaisesSeated, MiniLunges, MiniSquats, StandingMarch, StandingDorsiflexion, CalfRaisesStanding, WallPushUp | StepUps (skipped) · SeatedMarch (needs re-extraction after 1.3) · StandingStraightUp (no reference recorded yet) |

## Appendix C — Scaling beyond 16 exercises

Manual device testing does not scale, and every defect found this round was a class bug, not an instance bug — the kneeLiftNorm denominator, the side: 'both' handling, the untuned minRomPct default, the cap key expansion. Each affected many exercises at once.

Four tiers, cheapest first:

| Tier | What | Cost |
| --- | --- | --- |
| 0 | Static checks over every reference on every commit — cap resolves to a real feature, primary feature has a usable range, minRomPct explicitly set, joint names validate | Free. Would have caught 4 of this round's findings |
| 1 | Synthetic replay — drive each exercise with a generated rep signal | Free |
| 2 | Recorded replay — re-run captured real sessions against a changed engine and diff the rep counts. The corpus and the harness entry point already exist | Moderate, highest value |
| 3 | On-device manual — a sample of movement *classes* per release, never a sweep | Expensive |

Per-exercise tuning (minRomPct, caps) stays irreducibly per-exercise, but should be proposed from the reference recording at authoring time and approved by a human — not typed in by hand. That is what makes onboarding 2,000 exercises tractable.